# AI Smart Pricing — Speaker Script

Deck: AI_Smart_Pricing_Client_Deck.pptx

Tip: ~30–45 seconds per slide · Total ~12–15 minutes + Q&A

# Slide 1 — Title

Good [morning/afternoon]. Today we’re presenting **AI-Guided Smart Pricing** — our plan to move RipX from manual price tests to an AI-first, profit-focused pricing system for Shopify merchants.

# Slide 2 — Executive Summary

In short: AI will recommend **what to test and at which prices**. Merchants review and approve — they stay in control.

We optimize for **profit per visitor**, not conversion alone. Tests are **controlled experiments with guardrails**, not automatic repricing.

The good news: most of the platform already exists. We mainly need a **pricing intelligence layer** on top — no new external vendor for the MVP.

# Slide 3 — The Problem Today

Most stores still **guess prices** or copy competitors. Manual A/B setup is slow and needs expertise.

Worse, tools that only track conversion push merchants toward **discounts**, which can hurt margin.

Our opportunity is to productize **Echologyx’s experimentation expertise** — AI leads, manual testing stays as an advanced option.

# Slide 4 — Our Vision

The vision in one line: **“AI finds your best price. You stay in control.”**

The default journey is: Smart Pricing → review the AI plan → launch → learn → apply the winner. Simple for merchants, rigorous under the hood.

# Slide 5 — What AI Pricing Means (and Does Not Mean)

**We will:** rank products, propose safe price bands, run live tests, learn over multiple rounds, and optimize profit with floor rules.

**We will not:** change prices hourly without tests, let AI set prices with no proof, chase competitors automatically, or optimize conversion only.

This builds **trust** — AI assists; data decides.

# Slide 6 — How It Works — 5 Steps

Five steps:

1. **Analyze** — pull order and analytics data

2. **Recommend** — AI suggests SKUs and price bands

3. **Approve** — merchant reviews guardrails and launches

4. **Test** — controlled A/B on live traffic, checkout-safe

5. **Learn** — pick winner, apply price, start the next round

Same engine we use today — smarter setup upfront.

# Slide 7 — System Architecture — Four Layers

Four layers, bottom to top:

**Intelligence** — orders and SKU metrics

**Experiment design** — AI proposes the test plan

**Execution** — existing RipX price tests and checkout

**Optimization loop** — analytics, winner, next round

We’re adding the top two layers; the bottom two largely exist.

# Slide 8 — Continuous Optimization

This is **not** one test and done. It’s a learning loop.

Example: Round 1 tests −5%, control, +5%. If −5% wins, Round 2 tests −5%, −8%, −10%. We **narrow until profit stops improving**.

Later we can add **bandit mode** — more traffic to the best arm — still within guardrails.

# Slide 9 — FAQ: 5%, 10%, 15%?

Common question: will it try 5%, then 10%, then 15% automatically?

**Not all at once on day one.** Each round tests a band together. After each winner, AI designs the **next** round closer to the optimum.

Fully hands-off chaining comes in Phase 3 — with explicit merchant opt-in.

# Slide 10 — Why This Approach Wins

Why this beats “set and forget” dynamic pricing:

- **Real purchase data** — causal proof, not guesses

- **Merchant trust** — approvals and floor prices

- **Profit-first** — protects margin

- **RipX moat** — checkout-accurate pricing

- **Industry-aligned** — same direction as Shopify Smart Pricing and leading A/B tools

# Slide 11 — What We Already Have

Roughly **80% of execution infrastructure** is already built: price tests, checkout alignment, analytics, profit/COGS, sample size tools, auto-stop, Shopify API, and OpenAI for the assistant layer.

We’re extending the product — not rebuilding from scratch.

# Slide 12 — What We Need to Build

The new work is focused:

- Order/SKU metrics store

- Opportunity scoring

- Price recommendation engine

- Smart Pricing UI — primary flow; manual wizard moves to Advanced

- Sequential learning — auto-suggest the next test after a winner

Phases 2–3 add deeper stats and bandit traffic allocation.

# Slide 13 — Phased Roadmap

**Phase 0, 2–3 weeks:** order sync and read-only recommendations

**Phase 1, 4–6 weeks:** AI test proposal and one-click launch — **MVP**

**Phase 2, 6–10 weeks:** elasticity memory, profit stats, Price Copilot

**Phase 3, 10–16 weeks:** auto next-round tests, bandits, winner apply workflow

We can validate with **pilot stores** after Phase 1.

# Slide 14 — Guardrails & Trust

Guardrails are non-negotiable:

- Minimum margin / floor price

- Max % change per cycle

- Promo blackout windows

- Auto-pause on bad results

- Exposure caps

- Human approval before catalog changes in v1

AI proposes; guardrails protect the business.

# Slide 15 — Technology

**No new vendor stack for MVP.** We use Shopify Admin API, PostgreSQL, existing RipX analytics, Bull/Redis, and optional OpenAI for explanations — not for pricing math.

Optional later: deeper order history scope, inventory-aware pricing, warehouse export.

# Slide 16 — Success Metrics

How we’ll measure success:

- Time to first AI test: **under 5 minutes**

- Most new price tests via AI flow: **over 70%**

- Median profit lift on optimized SKUs: **+5% to +15%**

- False guardrail pauses: **under 5%**

# Slide 17 — Recommendation

Our recommendation: **approve AI-first Smart Pricing** as the primary price product direction.

Start Phase 0 + Phase 1 with **1–2 pilot stores**. Keep manual tests as Advanced mode.

Position as: **profit-first AI pricing from the Echologyx experimentation team.**

# Slide 18 — Next Steps for Approval

To move forward we need:

1. Sign-off on vision, phasing, and guardrails

2. Confirm pilot store(s) and success criteria

3. Kick off Phase 0

4. Target MVP demo in ~6 weeks

5. Align on GTM naming — e.g. ELX Smart Pricing

# Slide 19 — Thank You / Q&A

That’s the proposal. Happy to take questions on timeline, pilot scope, guardrails, or how this compares to tools like Intelligems or Shopify Smart Pricing.

Thank you.

# Quick Q&A Prep (optional)